Embeddable Remote Access SDK

Product Requirements, Architecture, High-Level Design, Specifications and Delivery Plan

Version 0.1
12 July 2026

Authority model: local host approval and host-issued session grants for MVP

# Document Pack Overview

This document consolidates the Product Requirements Document, system architecture, high-level design, protocol and token specification, SDK contracts, security model, implementation phases, and test/release plan for an embeddable cross-platform remote access SDK.

## Current scope decision

The MVP excludes the customer backend and central token-creation service. The controller creates and signs an access request; the host validates the request, obtains local approval, issues a short-lived signed session grant, and enforces all permissions locally. The grant format remains issuer-agnostic so issuance can move to a server later.

## Included documents

1. 01 PRD

2. 02 ARCHITECTURE

3. 03 HLD

4. 04 PROTOCOL AND TOKEN SPEC

5. 05 SDK SPECIFICATION

6. 06 SECURITY AND THREAT MODEL

7. 07 IMPLEMENTATION PHASES

8. 08 TEST AND RELEASE PLAN

# Product Requirements Document

## 1. Product summary

The product is a white-label, embeddable remote access platform that allows software vendors to add secure screen viewing, remote control, collaboration, and approved support actions directly inside their existing applications.

It is not primarily a standalone remote desktop application. The main deliverables are native host SDKs, controller SDKs, runtime services, installer tooling, and reference applications.

## 2. Problem statement

Software vendors frequently need remote assistance, device control, diagnostics, or guided support inside their products. Building this capability requires solving:

Cross-platform screen capture

Low-latency encoding and rendering

NAT traversal and relay fallback

Secure controller and host identity

Consent, authorization, and revocation

Input correctness across operating systems

Multi-user collaboration without cursor conflict

Auditing and enterprise policy enforcement

Installer, updater, and lifecycle integration

Existing remote desktop products often require users to leave the original application, install another branded product, share codes manually, or accept a user experience that cannot be deeply integrated.

## 3. Product vision

Enable an application developer to add remote support as a native product capability through a small integration surface:

const host = await RemoteHost.connect();
const ticket = await host.createConnectionTicket();

host.on("access-request", request => {
  showBrandedConsent(request);
});

On the controller side:

const controller = await RemoteController.create();
const host = await controller.connect(ticket);
const session = await host.requestAccess({
  capabilities: ["screen.view", "pointer.virtual"]
});

## 4. Target customers

Primary:

Help desk and ticketing platforms

Managed service provider software

Endpoint and device management vendors

Enterprise desktop applications

Industrial and field-service applications

Healthcare and regulated workflow applications

Internal IT portals

Education and lab-management systems

Secondary:

Consumer support applications

Remote onboarding tools

Collaborative training platforms

Embedded device administration software

## 5. Users and personas

### Host user

The person using the machine being viewed or controlled. The host user must understand who is requesting access, why, and which permissions are requested.

### Controller user

A support engineer, technician, administrator, trainer, or collaborator requesting access.

### Integrating developer

A developer embedding the host or controller SDK, customizing consent UX, connecting support tickets, and packaging the runtime.

### Security or compliance administrator

A future enterprise user responsible for policy, retention, allowed capabilities, audit review, and deployment controls.

## 6. Goals

Deliver low-latency remote viewing and control.

Support Windows first, followed by macOS and Linux.

Provide native host and controller SDKs.

Allow one installer to include the customer's application and the remote runtime.

Use encrypted direct peer connectivity where possible.

Fall back to relay transport without exposing plaintext.

Provide virtual cursors for every participant.

Prevent multiple users from fighting over the real system cursor.

Enforce granular capabilities locally on the host.

Support host-issued short-lived session grants in the MVP.

Keep the grant contract compatible with future server issuance.

Record tamper-evident local audit events.

Keep privileged operations isolated from customer application code.

## 7. Non-goals for the initial release

Central customer account management

Multi-tenant cloud control plane

Customer backend token issuance

Full mobile host control

Arbitrary shell execution

Full unattended enterprise fleet management

Browser-to-host direct Iroh connectivity

Linux host support in the first production release

Audio streaming in the earliest prototype

Remote printing

VPN or generic network tunneling

File system browsing without explicit transfer requests

## 8. Core use cases

### Attended support

A host creates a short-lived connection ticket. The controller imports it, requests capabilities, and the host user approves the session.

### Trusted controller

A previously paired controller reconnects. The host applies local policy and may still require consent depending on configuration.

### View-only support

The controller receives screen frames and has a virtual pointer, but cannot inject input.

### Controlled remote interaction

The host grants a short control lease for mouse and keyboard. Other participants remain in pointer-only mode.

### Collaborative support

Multiple controllers view the same session, each with an independently rendered virtual cursor. Only one controller owns the OS-input lease.

### Approved support action

A controller requests a predefined action such as restart application or collect diagnostics. The host policy engine validates and optionally asks for local approval.

### Emergency revocation

The host user presses a visible stop control or emergency shortcut. All leases and channels are revoked immediately.

## 9. Functional requirements

### Host identity and pairing

Generate persistent host identity.

Create expiring connection tickets.

Support one-time pairing codes.

Store trusted controller public keys.

Revoke a trusted controller locally.

Rotate host identity through an explicit recovery process.

### Access request

Controller signs every access request.

Request includes host ID, controller ID, reason, requested capabilities, nonce, and expiry.

Host validates timestamp, signature, host binding, replay state, and policy.

Host may approve a reduced capability set.

Host must clearly display requested and granted permissions.

### Session grant

Host issues a short-lived signed grant after approval.

Grant is bound to host, controller, endpoint identities, capability set, generation, nonce, and expiry.

Controller validates the host signature.

Host validates the grant again when the authorized session starts.

Grant never overrides emergency stop or local policy changes.

### Screen streaming

Capture one display in the first prototype.

Support multi-monitor selection before production release.

Use H.264 baseline.

Adapt frame rate, bitrate, and resolution.

Separate cursor metadata from the encoded desktop when possible.

Recover from temporary transport interruptions.

### Input

Support pointer movement, pointer buttons, wheel, keyboard events, and text input.

Use per-participant sequence numbers.

Reject events without a valid control lease.

Release all pressed keys when control changes or a session ends.

Prevent stale controller input after lease generation changes.

### Virtual cursors and annotations

Each participant gets a virtual pointer.

Pointer-only participants cannot click.

Virtual pointers are rendered by viewers.

Host overlay is optional.

Support transient circles, arrows, highlights, and click indicators later.

### Audit

Store local append-only audit records.

Hash-chain records per session.

Sign records with the host identity.

Record access requests, approvals, grants, control changes, capability changes, actions, transfers, and termination.

Queue records while offline for future optional server upload.

### SDK integration

Provide a stable C ABI around the Rust core.

Provide Node/Electron wrapper first.

Provide React controller components.

Provide installer integration examples.

Do not expose unauthenticated localhost HTTP APIs.

Use authenticated named pipes or Unix domain sockets.

## 10. Product requirements by priority

### P0

Windows host

Native or Electron controller

Iroh direct and relay transport

Connection ticket

Signed access request

Local consent

Host-issued session grant

H.264 screen stream

View-only mode

Pointer and keyboard control

Virtual participant pointers

Single active control lease

Emergency stop

Local audit journal

Signed runtime packaging

### P1

Multi-monitor support

Clipboard text

Controlled file transfer

Predefined action catalogue

Host service plus session process separation

Hardware encoder selection

Reconnection

React controller SDK

Node host SDK

Branded consent hooks

Signed updater

### P2

macOS host

Session recording

Multiple controllers

Annotation tools

Controller handoff

Browser controller through gateway

.NET and Swift bindings

Enterprise packaging

### P3

Linux host

Server-issued grants

Central audit ingestion

Tenant policy

Regional relay selection

Fleet administration

Mobile controller

## 11. Success metrics

Prototype:

Median local-network glass-to-glass latency below 120 ms.

Internet direct-session latency overhead below 80 ms beyond network RTT.

Input acknowledgment below 100 ms on typical broadband.

Session setup success above 95% in supported test networks.

No stale input after control transfer.

Host emergency stop takes effect within 250 ms locally.

SDK beta:

Integrating developer can add attended view-only support in under one working day.

Sample customer installer deploys both app and runtime silently.

Crash of customer application does not compromise or crash the host service.

All security-sensitive events appear in the local audit chain.

## 12. Risks

Screen capture and permission differences across operating systems.

Wayland limitations and inconsistent Linux portal behavior.

Hardware encoder driver variation.

Browser transport limitations.

Complex keyboard layout and Unicode behavior.

Local malware and compromised embedding applications.

Relay bandwidth costs.

Code signing and notarization requirements.

Integration complexity becoming the real adoption barrier.

## 13. Product principles

Local user remains the final owner of the physical machine.

A controller requests; it does not self-authorize.

Every privileged behavior is an explicit capability.

One participant controls the OS pointer at a time by default.

Other participants collaborate through virtual pointers and annotations.

Trust decisions are enforceable by the host runtime.

Transport encryption is necessary but not sufficient.

SDK ergonomics are a primary product feature.

# System Architecture

## 1. Architectural overview

The initial system has two trusted endpoints and no central authorization server:

Controller Application
  -> Controller SDK
  -> Controller Core
  -> Iroh Endpoint
  -> encrypted direct or relay transport
  -> Host Iroh Endpoint
  -> Host Service
  -> Session Agent
  -> Capture / Encoder / Input Helper

The host is the authorization authority in the MVP.

## 2. Major components

### Controller application

Customer-owned technician or support UI.

Responsibilities:

Display pairing and connection UI

Request capabilities

Render remote frames

Display participant cursors

Send virtual pointer and control events

Show control ownership

Surface errors and session state

### Controller SDK

Responsibilities:

Generate and protect controller identity

Parse connection tickets

Establish bootstrap connections

Sign access requests

Validate host-issued grants

Establish authorized session connections

Decode and render media

Send input only when lease is active

Expose typed lifecycle events

### Host integration SDK

A thin SDK used by the customer's application.

Responsibilities:

Connect to the local host runtime

Create connection tickets

Receive access-request events

Present customer-branded consent

Approve, reduce, or reject requested capabilities

Expose session state and emergency stop

Register approved action handlers

The integration SDK is not the privileged capture or input engine.

### Host service

A persistent OS service.

Responsibilities:

Own host identity

Own Iroh endpoint

Validate requests and grants

Evaluate local policy

Issue host-signed grants

Maintain authoritative session state

Issue and revoke control leases

Write audit journal

Coordinate interactive session agents

Manage updates and recovery

### Session agent

Runs inside the logged-in user's interactive session.

Responsibilities:

Screen capture

Consent UI fallback

Host-visible session indicator

Optional host-side cursor overlays

Clipboard integration

Encoder pipeline

User-session lifecycle handling

### Input helper

Minimal privileged process.

Responsibilities:

Receive validated, normalized input commands

Enforce capability and lease generation

Inject pointer and keyboard input

Release stuck keys on termination

Refuse arbitrary commands

### Iroh transport adapter

Responsibilities:

Endpoint creation

ALPN routing

Address discovery

NAT traversal

Relay fallback

QUIC stream and datagram management

Transport metrics

Connection migration and reconnection support

### Local policy engine

Responsibilities:

Intersect requested capabilities with configured policy

Require consent based on controller trust and capability

Apply maximum session duration

Deny restricted actions

Enforce recording, file, and clipboard settings

Re-evaluate policy when local state changes

### Audit journal

Responsibilities:

Append events before action acknowledgment where required

Hash-chain events

Sign events

Encrypt local storage

Detect corruption

Export future server-upload batches

## 3. Process model

Customer Application
   |
   | authenticated IPC
   v
Host Service (system)
   |-- Identity manager
   |-- Policy engine
   |-- Session state
   |-- Iroh endpoint
   |-- Audit journal
   |
   +--> Session Agent (interactive user)
   |      |-- Capture
   |      |-- Encoder
   |      |-- Consent UI
   |      |-- Overlay
   |
   +--> Input Helper (minimal privilege)
   |
   +--> Updater

## 4. Trust boundaries

Boundary A: Controller to host bootstrap connection

Only pairing, identity, access request, token submission, ping, and cancellation messages are allowed.

Boundary B: Customer application to host service

Authenticated local IPC with OS ACLs and per-install credentials. The customer app cannot directly invoke raw input APIs.

Boundary C: Host service to input helper

Narrow binary protocol. Only normalized input messages and explicit key-release commands.

Boundary D: Host service to future server

Not part of MVP. Future communication must not weaken local enforcement.

Boundary E: Relay

Relay sees encrypted packets and connection metadata but does not authorize sessions or decrypt content.

## 5. Data plane

Logical channels:

Control stream: lifecycle, capability changes, lease changes, termination

Input stream: ordered keyboard and click events

Pointer datagrams: current pointer position and virtual cursor updates

Media datagrams or short streams: encoded frame chunks

Clipboard stream: explicit clipboard messages

File streams: independent resumable transfers

Action stream: predefined action request and result

Telemetry stream: bitrate, RTT, loss, encode/decode timing

Audit acknowledgments: optional controller-host event receipts

## 6. Platform abstraction

Shared Rust traits:

trait ScreenCaptureBackend {}
trait VideoEncoderBackend {}
trait InputBackend {}
trait ClipboardBackend {}
trait SecretStore {}
trait LocalIpcServer {}
trait HostOverlay {}

Implementations:

Windows:

Windows.Graphics.Capture

Media Foundation / NVENC / Quick Sync / AMF

SendInput

Named pipes

DPAPI / TPM

macOS:

ScreenCaptureKit

VideoToolbox

CGEvent

XPC or Unix sockets

Keychain

Linux:

PipeWire + XDG portals

VA-API / NVENC

RemoteDesktop portal or XTest

Unix sockets

libsecret or protected encrypted storage

## 7. Technology stack

Native:

Rust

Tokio

Iroh

Prost/Protocol Buffers

tracing

OpenTelemetry

SQLite through SQLx or rusqlite

C ABI through cbindgen

Node wrapper through N-API

Controller UI:

React

TypeScript

WebGL or platform video surface

Electron reference application initially

Backend:

None required for MVP

Future control plane may use Java 21, Spring Boot 3, PostgreSQL, Redis, S3-compatible storage, and OpenSearch

## 8. Repository structure

remote-platform/
  crates/
    remote-core/
    remote-protocol/
    remote-identity/
    remote-bootstrap/
    remote-grant/
    remote-policy/
    remote-session/
    remote-control/
    remote-audit/
    remote-media/
    remote-actions/
    remote-transport-iroh/
    remote-ffi/
  host/
    service/
    session-agent/
    input-helper/
    updater/
    platforms/windows/
    platforms/macos/
    platforms/linux/
  controller/
    core/
    electron-reference/
    react/
  sdk/
    c/
    node/
    dotnet/
    swift/
  proto/
  installers/
  examples/
  docs/

## 9. Deployment architecture

Prototype:

Host executable

Controller executable

Public Iroh relay or development relay

No server

Production SDK:

Signed host service

Signed session agent

Signed input helper

Customer application with host SDK

Controller application with controller SDK

Vendor-operated or customer-operated relays

## 10. Architecture decisions

ADR-001: Rust is the shared native core.

ADR-002: The SDK talks to a separate host service.

ADR-003: The host issues grants in MVP.

ADR-004: Grants are issuer-agnostic and endpoint-bound.

ADR-005: Iroh provides transport, not authorization.

ADR-006: One active OS-input controller by default.

ADR-007: Additional cursors are virtual.

ADR-008: No arbitrary shell execution.

ADR-009: Protocol uses Protobuf, not JSON, for high-frequency channels.

ADR-010: Windows is the first host platform.

# High-Level Design

## 1. Startup

Host startup:

Load or generate host identity.

Load local policy and trusted controller registry.

Open encrypted local audit database.

Start local IPC endpoint.

Start Iroh endpoint and register bootstrap/session ALPN handlers.

Detect active interactive user session.

Launch or connect to the session agent.

Publish host-ready state to the integration SDK.

Controller startup:

Load or generate controller identity.

Initialize Iroh endpoint.

Initialize decoder and renderer capabilities.

Wait for a connection ticket or paired host selection.

## 2. Connection ticket

The host produces a short-lived ticket containing:

Ticket version

Host ID

Host public key fingerprint

Iroh endpoint ID

Relay hints

Bootstrap ALPN

Optional one-time pairing secret

Expiry

Host signature

Ticket encoding should use canonical CBOR followed by Base64URL. A QR representation may use the same payload.

## 3. Pairing flow

Controller imports ticket.

Controller opens bootstrap connection.

Host validates ticket expiry and pairing secret.

Controller sends identity and signed pairing request.

Host displays controller name and fingerprint.

Host user accepts.

Host stores the controller public key.

Controller stores the host public key.

Both sides log pairing result.

## 4. Access flow

Controller builds requested capability set.

Controller creates nonce and expiry.

Controller signs canonical request bytes.

Host validates identity, signature, replay, expiry, and host binding.

Host applies local policy.

Host displays consent.

Host user approves full or reduced capabilities.

Host issues signed session grant.

Controller validates the host grant.

Controller opens authorized session ALPN.

Host validates grant and endpoint binding.

Both sides negotiate protocol version, codec, monitor, and feature set.

Session becomes active.

## 5. Media flow

Capture:

Session agent captures GPU frames.

Cursor is extracted where the platform supports it.

Privacy filters are applied before encoding.

Frame controller selects frame rate and scale.

Hardware encoder is preferred.

Encoder outputs frame units with frame ID and timestamps.

Transport:

Keyframe metadata is reliable.

Frame chunks use datagrams or independent streams.

Stale incomplete frames may be abandoned.

Decoder sends loss and timing feedback.

Rendering:

Controller decodes into GPU surfaces.

Virtual participant cursors are rendered after frame composition.

Local controller cursor remains responsive even when video stalls.

Optional annotations render in a separate overlay layer.

## 6. Control flow

Participant requests control.

Host evaluates policy and consent.

Host revokes previous lease if present.

Host increments control generation.

Host issues signed lease.

New controller sends events with lease ID, generation, and sequence.

Host verifies before forwarding to input helper.

Input helper injects normalized OS events.

On transfer or termination, host sends key-release state.

## 7. Virtual cursor flow

Every participant sends normalized display coordinates.

Host may relay pointer events to other participants.

Virtual pointer updates are not injected into OS input.

Viewer renders participant name, state, and cursor.

Host overlay may display virtual pointers to the local user.

Pointer events are rate-limited and latest-state wins.

## 8. Consent model

Consent display must show:

Controller identity

Device/controller name

Reason

Requested permissions

Whether recording is active

Whether local user can stop the session

Session duration or expiry

Consent result:

Approve requested set

Approve reduced set

View only

Deny

Trust controller with explicit future policy

## 9. Failure handling

Connection loss:

Freeze or blank screen according to policy.

Immediately suspend input.

Preserve lease state only for a short reconnect window.

Require generation confirmation after reconnect.

Session agent crash:

Host service revokes input.

Restart agent where allowed.

Never continue remote control without a valid capture/session agent.

Customer app crash:

Host runtime continues only according to configured policy.

Attended sessions may terminate if consent UI owner disappears.

Input helper crash:

Host revokes control lease.

Force release-key recovery on restart.

Clock skew:

Use bounded wall-clock tolerance.

Use host monotonic timers after grant validation.

## 10. State machines

Session:

Created
 -> BootstrapConnected
 -> AccessRequested
 -> AwaitingConsent
 -> GrantIssued
 -> SessionConnecting
 -> Active
 -> Suspended
 -> Terminated

Any state -> Rejected
Any active state -> Revoked
GrantIssued/Active -> Expired

Control:

NoController
 -> Requested
 -> LeaseIssued
 -> ActiveController
 -> TransferPending
 -> LeaseRevoked
 -> NoController

## 11. Local persistence

SQLite tables:

host_identity_metadata

trusted_controllers

used_request_nonces

active_grant_generations

revoked_grants

local_policy

audit_events

audit_batches

action_catalogue

update_state

Private keys should not be stored as plaintext SQLite values. Store key references or encrypted blobs protected by the platform secret store.

## 12. Observability

Metrics:

Session setup duration

Direct versus relay connection

RTT and packet loss

Encode and decode latency

Capture FPS and transmitted FPS

Bitrate and frame drops

Input acknowledgment

Lease transfer time

Audit queue depth

Agent/helper restart count

Logs must avoid:

Session token contents

Private keys

Clipboard contents

Typed text

Raw file content

Screen pixels

# Protocol and Token Specification

## 1. Protocol families

Bootstrap ALPN:

com.vendor.remote.bootstrap/1

Session ALPN:

com.vendor.remote.session/1

Future versions:

com.vendor.remote.bootstrap/2

com.vendor.remote.session/2

## 2. Encoding

Protocol Buffers for messages

Unsigned varint frame length prefix on reliable streams

Maximum message size by message class

Canonical serialization for signed structures

CBOR only for portable connection tickets

Base64URL for copyable ticket strings

## 3. Identity

Host:

Stable Ed25519 signing key

Stable host ID derived from public key plus format version

Iroh endpoint identity bound during ticket/grant issuance

Controller:

Stable Ed25519 signing key

Controller ID derived from public key plus format version

Iroh endpoint identity bound to each request/grant

Application identity and Iroh endpoint identity may use separate keys. The protocol must not assume they are permanently identical.

## 4. AccessRequest

Fields:

request_id

protocol_version

host_id

controller_id

controller_display_name

controller_endpoint_id

requested_capabilities

reason

issued_at

expires_at

nonce

signature

Validation:

Exact target host

Known or pairable controller

Valid signature

Maximum 5-minute request lifetime

Nonce not previously accepted

Supported protocol version

Bounded display name and reason

Capability identifiers recognized

Endpoint identity equals current connection

## 5. SessionGrant

Fields:

grant_version

session_id

request_id

issuer_id

issuer_type: LOCAL_HOST or CONTROL_PLANE

host_id

controller_id

host_endpoint_id

controller_endpoint_id

granted_capabilities

policy_version

session_generation

session_nonce

issued_at

not_before

expires_at

signature

Rules:

Short lifetime

Endpoint-bound

Controller-bound

Host-bound

Issuer trust configurable

Capabilities immutable within the signed grant

Capability reduction allowed through a new generation

Emergency stop always overrides grant

## 6. Grant issuer abstraction

trait SessionGrantIssuer {
    async fn issue(
        &self,
        request: ValidatedAccessRequest,
        granted: CapabilitySet
    ) -> Result<SignedSessionGrant>;
}

MVP:

LocalHostGrantIssuer

Future:

ControlPlaneGrantIssuer

Host validation is performed through a trust provider that supports multiple issuer types.

## 7. ControlLease

Fields:

lease_id

session_id

participant_id

capabilities

generation

issued_at

expires_at

host_signature

Rules:

Very short lifetime, typically 30-120 seconds

Renewable while session remains valid

Only one active OS-input lease by default

Generation increments on transfer

Old generations rejected immediately

Lease cannot exceed session grant expiry

## 8. Capability registry

Initial registry:

screen.view

screen.select_monitor

pointer.virtual

pointer.move

pointer.click

pointer.scroll

keyboard.key

keyboard.text

annotation.create

clipboard.read

clipboard.write

file.upload

file.download

action.request

control.request

control.transfer

session.invite

recording.start

recording.stop

Capabilities must be versioned and centrally documented. Unknown capabilities are denied.

## 9. Bootstrap messages

ClientHello

HostHello

PairingRequest

PairingDecision

AccessRequest

AccessDecision

SessionGrant

SessionGrantAck

CancelRequest

Ping/Pong

ProtocolError

No media or input messages are legal under bootstrap ALPN.

## 10. Session messages

Control:

SessionHello

SessionReady

CapabilityUpdate

ControlRequested

ControlLease

ControlRevoked

SessionSuspended

SessionTerminate

ProtocolError

Media:

StreamConfig

VideoFrameHeader

VideoFrameChunk

KeyframeRequest

DecoderFeedback

Input:

PointerMove

PointerButton

PointerWheel

KeyEvent

TextInput

ReleaseAllKeys

Collaboration:

VirtualCursor

Annotation

ParticipantJoined

ParticipantLeft

Actions:

ActionRequest

ActionApproval

ActionStarted

ActionOutputChunk

ActionCompleted

## 11. Replay protection

Request nonce cache

Per-stream message sequence

Per-participant input sequence

Session generation

Control lease generation

Expiry validation

Endpoint binding

Duplicate action request IDs rejected

## 12. Normalized coordinates

Coordinates use floats in the inclusive range 0.0 to 1.0 relative to a display's current logical bounds.

Every pointer message includes:

display_id

normalized_x

normalized_y

display_layout_version

The host rejects events using a stale display layout version after monitor changes.

## 13. Keyboard representation

Support two forms:

Physical key:

USB HID usage or platform-neutral physical code

down/up

modifiers

repeat flag

Text input:

UTF-8 text

explicit text capability

not used for shortcuts

This separation avoids forcing Unicode text through physical keyboard-layout emulation.

## 14. Error model

Error categories:

INVALID_MESSAGE

UNSUPPORTED_VERSION

IDENTITY_MISMATCH

SIGNATURE_INVALID

REQUEST_EXPIRED

REPLAY_DETECTED

CONSENT_DENIED

CAPABILITY_DENIED

GRANT_INVALID

LEASE_INVALID

SESSION_REVOKED

TRANSPORT_ERROR

CAPTURE_FAILED

ENCODER_FAILED

INPUT_FAILED

POLICY_CHANGED

INTERNAL_ERROR

Errors exposed through SDKs must include stable machine-readable codes and safe human-readable messages.

# SDK Specification

## 1. SDK layers

Rust core libraries

Stable C ABI

Host integration SDK

Controller SDK

React controller components

Reference applications

Installer toolkit

## 2. Host SDK API

Core operations:

connect to local runtime

query runtime version and capabilities

enroll or initialize host

create connection ticket

list trusted controllers

revoke controller

set consent callback

approve/reject request

observe active sessions

stop session

register predefined actions

export audit records

query platform permission state

Example:

const host = await RemoteHost.connect({
  timeoutMs: 3000
});

const status = await host.getStatus();

const ticket = await host.createConnectionTicket({
  expiresInSeconds: 300,
  pairingMode: "one-time-code"
});

host.on("access-request", async req => {
  const decision = await consentUi(req);
  await req.respond(decision);
});

## 3. Controller SDK API

Core operations:

create/load controller identity

import ticket

pair with host

request access

wait for approval

start session

render into supplied surface

move virtual pointer

request control

send input

transfer control

request approved action

end session

Example:

const controller = await RemoteController.create({
  displayName: "Support Agent"
});

const remoteHost = await controller.connect(ticket);

const pending = await remoteHost.requestAccess({
  reason: "Ticket SUP-4812",
  capabilities: [
    "screen.view",
    "pointer.virtual",
    "pointer.move",
    "pointer.click",
    "keyboard.key"
  ]
});

const session = await pending.waitForApproval();
await session.attach(renderer);

## 4. Event model

Host events:

runtime-ready

permission-required

pairing-request

access-request

session-started

session-suspended

session-ended

control-changed

action-requested

audit-error

update-required

Controller events:

connecting

paired

approval-pending

approved

rejected

session-ready

stream-configured

control-granted

control-revoked

participant-joined

quality-changed

disconnected

session-ended

## 5. ABI rules

Opaque handles

Explicit ownership

No Rust struct layout exposed

Result codes plus error objects

Callback thread behavior documented

ABI version negotiation

Backward-compatible additions

Stable string encoding: UTF-8

Byte buffers use pointer, length, and release callback

No exceptions across C boundary

## 6. Node SDK

Use N-API rather than direct V8 APIs.

Requirements:

Promise-based async methods

Typed event emitter

AbortSignal support

Worker-thread-safe callbacks

Explicit runtime lifecycle

Electron main-process integration

Renderer process should not directly access privileged host IPC

## 7. React controller SDK

Components:

RemoteSessionView

SessionToolbar

ParticipantCursorLayer

AnnotationLayer

ConnectionQualityIndicator

ControlRequestDialog

MonitorSelector

ConsentSummary

SessionEndSummary

Hooks:

useRemoteSession

useParticipants

useControlLease

useConnectionQuality

useRemoteMonitors

## 8. Installer toolkit

Windows:

MSI merge module or WiX fragment

Silent install

Service registration

Upgrade and repair

Uninstall cleanup

Customer-defined service display name within policy

Code-signing integration

macOS:

PKG component

LaunchDaemon and LaunchAgent setup

Permission onboarding

Notarization-compatible packaging

Linux:

deb/rpm packaging

systemd units

user-session agent setup

## 9. Version compatibility

Runtime reports:

runtime semantic version

ABI version

protocol versions

platform capabilities

codec capabilities

optional feature flags

SDK refuses unsafe incompatibility but should support a configurable compatibility window.

## 10. White-labeling

Allowed:

Application-facing names

Consent window branding

Icons and logo

Support reason text

Toolbar layout

Session indicator styling

Customer legal URLs

Not allowed:

Hiding active remote control

Removing emergency stop

Misrepresenting recording

Changing security-critical permission meaning

Suppressing operating-system permission prompts

# Security and Threat Model

## 1. Security objective

No system can honestly promise zero threats. The objective is to reduce attack surface, isolate privileged functionality, require explicit authorization, make access visible, and make meaningful actions auditable.

## 2. Assets

Host signing key

Controller signing key

Iroh endpoint keys

Session grants

Control leases

Screen content

Input channel

Clipboard data

Transferred files

Audit records

Runtime update channel

Trusted controller registry

## 3. Threat actors

Malicious controller user

Compromised controller application

Compromised customer host application

Local malware

Network attacker

Relay operator

Stolen ticket or token holder

Malicious update source

Rogue paired controller

User attempting to bypass recording or audit

## 4. Core protections

Ed25519 identities

Mutual endpoint binding

Short-lived signed grants

Short-lived control leases

Local policy enforcement

Explicit consent

One active OS-input controller

Privilege-separated helper

Authenticated local IPC

Sequence numbers and nonces

Replay cache

Signed updates

Encrypted local key storage

Emergency stop

Host-visible session indicator

Tamper-evident audit chain

## 5. Local IPC

Windows:

Named pipe

ACL limited to expected user/service SID

Per-install shared secret or mutual challenge

No world-readable pipe

Message size limits

Protocol version validation

macOS/Linux:

Unix domain socket

Strict ownership and mode

Peer credential validation

Per-install authentication

No generic localhost HTTP service

## 6. Privilege isolation

The input helper accepts only:

normalized pointer move

pointer button

pointer wheel

normalized key event

release all keys

It must not accept:

shell commands

executable paths

arbitrary OS API names

raw serialized objects from network

file paths from controllers

The host service parses and validates network messages before passing a narrow representation to the helper.

## 7. Token security

Tokens are not secrets that grant universal access.

Tokens are bound to controller, host, and endpoint IDs.

Token lifetime is short.

Session generation supports invalidation.

Host rechecks local policy.

Revocation and emergency stop override token validity.

Sensitive token fields are never logged.

## 8. Pairing security

One-time code expires quickly.

Code attempts are rate-limited.

Pairing requires local user confirmation.

Controller and host fingerprints are displayed.

Ticket replay is rejected after successful one-time use.

Trusted controllers can be listed and revoked.

## 9. Media privacy

End-to-end transport encryption.

Relay cannot decrypt screen content.

Privacy masks are applied before encoding.

Recording is clearly disclosed.

Screen frames are not written to disk unless recording policy requires it.

Crash dumps must exclude frame buffers where practical.

## 10. File transfer

Disabled by default.

Separate capabilities for upload and download.

User approval per transfer or per session policy.

Filename normalization.

Destination restrictions.

Size limits.

Hash calculation.

Malware scanning hook.

No automatic execution.

Audit transfer metadata.

## 11. Clipboard

Separate read and write capabilities.

Text-only initially.

Local notification when used.

Size limits.

Do not log clipboard content.

Disable during password entry where detectable only as a defense-in-depth hint, not a guarantee.

## 12. Controlled actions

Signed local catalogue

Action IDs and versions

Strict argument schema

Explicit timeout

Output limit

Required approval rule

No arbitrary shell in MVP

Executable hash or embedded implementation

Audit start, result, and exit status

## 13. Audit integrity

Per-session sequence

Previous-event hash

Host signature

Local encrypted storage

Periodic signed checkpoints

Corruption detection

Future upload batches preserve original signatures

Hash chaining makes logs tamper-evident, not tamper-proof.

## 14. Update security

Signed release manifest

Signed binaries

Certificate/key rotation policy

Version rollback protection

Staged rollout

Recovery channel

No unsigned plugin loading into privileged processes

SBOM generation

Dependency vulnerability scanning

## 15. Security testing

Fuzz protocol parsers

Fuzz ticket and token parsers

Property tests for capability intersection

Replay tests

Lease transfer race tests

IPC authorization tests

Privilege escalation review

Static analysis

Dependency audit

Penetration testing before production SDK release

# Implementation Phases and Delivery Plan

## Phase 0 - Foundations

Deliverables:

Product requirements

Architecture decisions

Protocol schema skeleton

Repository layout

CI

Rust workspace

Threat model

Test fixture framework

Exit criteria:

Architecture review completed

Build runs on Windows and macOS developer machines

Protocol versioning rules documented

## Phase 1 - Transport and screen prototype

Scope:

Windows host

Rust controller

Iroh endpoint connectivity

Direct and relay testing

Single monitor capture

H.264 encode/decode

Basic rendering

RTT, bitrate, encode/decode metrics

Excluded:

Pairing

Consent

Full audit

SDK wrappers

Exit criteria:

Stable 30 FPS on standard desktop workloads

Direct and relay sessions work

Prototype latency targets measured

Reconnection behavior documented

## Phase 2 - Identity, pairing, and authorization

Scope:

Host identity

Controller identity

Connection tickets

One-time pairing code

Signed access request

Local consent

Host-issued session grant

Grant validation

Request replay prevention

Exit criteria:

Unknown controller cannot receive frames

Replayed request rejected

Expired ticket and grant rejected

Host and controller validate each other

## Phase 3 - Remote control and collaboration

Scope:

Pointer and keyboard

Control leases

Lease generation

Virtual participant cursors

Pointer-only mode

Control request and transfer

Emergency stop

Key-state cleanup

Exit criteria:

No two controllers inject real input concurrently by default

Old lease input rejected after transfer

Emergency stop prevents input within target time

Separate cursors remain responsive during video loss

## Phase 4 - Runtime isolation and local audit

Scope:

Windows service

Interactive session agent

Input helper

Authenticated named pipe IPC

SQLite state

Signed audit chain

Crash recovery

Service watchdog

Exit criteria:

Customer application crash does not expose privileged interface

Input helper refuses malformed or unauthorized messages

Audit sequence verifies after session

Service restarts safely without stale leases

## Phase 5 - SDK beta

Scope:

Stable C ABI

Node/Electron host SDK

Node/Electron controller SDK

React components

Installer toolkit

Reference host and controller apps

API documentation

Sample integration

Exit criteria:

External developer completes sample integration

Upgrade/uninstall tested

ABI compatibility tests pass

Signed test binaries available

## Phase 6 - Windows production readiness

Scope:

Multi-monitor

Hardware encoder matrix

Clipboard text

Controlled file transfer

Approved action catalogue

Reconnection

Signed updater

Enterprise diagnostics

Performance optimization

Exit criteria:

Compatibility matrix passes

Security review passes

Long-duration stability test passes

Release rollback tested

Installer signed

## Phase 7 - macOS

Scope:

ScreenCaptureKit

VideoToolbox

Accessibility permission handling

LaunchDaemon and LaunchAgent

Keychain identity storage

Swift wrapper

Notarized packaging

Exit criteria:

Supported macOS versions pass

Permission onboarding documented

Sleep/wake and user-switch scenarios pass

Notarization succeeds

## Phase 8 - Multi-party and recording

Scope:

Multiple controller participants

Annotations

Host-side optional cursor overlay

Session recording modes

Participant timeline

Recording manifest and hashes

Exit criteria:

Multi-party cursor performance acceptable

Recording disclosure and policy enforced

Control transfer races tested

## Phase 9 - Server migration capability

Scope:

Issuer trust provider

Control-plane issuer support

Central revocation adapter

Audit upload batches

Optional regional relay directory

Important:

The host validator and local policy enforcement remain unchanged.

Exit criteria:

Same session protocol accepts local-host or server-issued grants

Issuer type and trust roots are configurable

Offline local mode still works if permitted

## Suggested team

Early:

2 Rust systems engineers

1 Windows media/input engineer

1 TypeScript/React SDK engineer

1 QA automation engineer

Security consultant part-time

Later:

macOS engineer

Linux/Wayland engineer

Developer experience and documentation engineer

SRE for relay and future control plane

## Critical path

Capture and low-latency media

Input correctness

Host authorization contract

Process isolation

SDK ergonomics

Installer and updater

Platform expansion

## Defer deliberately

Linux before Windows stability

Arbitrary shell

Generic file-system access

Full tenant backend

Fleet management

Mobile host control

Complex billing

# Test, Performance, and Release Plan

## 1. Test layers

Unit:

Capability intersection

Grant validation

Lease generation

Replay cache

State machines

Ticket parser

Audit hash chain

Coordinate mapping

Keyboard normalization

Property:

Unknown capabilities always denied

Reduced grants never expand permission

Old control generation never becomes valid again

Audit chain detects modification

Session expiry bounds lease expiry

Fuzz:

Protobuf decoders

CBOR tickets

Grant parser

Access request parser

IPC protocol

Media frame metadata

Integration:

Controller to host bootstrap

Pairing

Consent

Session setup

Direct and relay path

Control transfer

Reconnect

Agent/helper restart

Emergency stop

Audit verification

End-to-end:

Reference controller and host

Customer application integration sample

Installer upgrade and uninstall

Windows user switch

Lock/unlock

Sleep/wake

Network changes

Relay outage

## 2. Performance tests

Measure:

Capture latency

Encode latency

Network queue delay

Decode latency

Render latency

Glass-to-glass latency

Input to visible response

CPU and GPU usage

Memory

Bitrate

Frame drops

Keyframe recovery

Workloads:

Static document

IDE and terminal

Fast scrolling

Browser animation

Video playback

Multi-monitor

1080p

1440p

4K

Low bandwidth

High latency

Packet loss

## 3. Network matrix

Same LAN

Different NATs

Symmetric NAT

Corporate firewall

UDP blocked

Relay-only

Wi-Fi to mobile hotspot

Network migration

1%, 3%, and 5% packet loss

50, 150, and 300 ms RTT

## 4. Security verification

Stolen ticket

Expired ticket

Modified access request

Replayed nonce

Stolen grant from another endpoint

Old control lease

Parallel control attempts

Local IPC from unauthorized process

Malformed helper request

Runtime downgrade

Unsigned update

Audit record deletion and modification

## 5. Compatibility matrix

Windows:

Windows 10 22H2

Windows 11 supported releases

Intel integrated GPU

NVIDIA GPU

AMD GPU

No hardware encoder fallback

Multiple DPI settings

Multiple keyboard layouts

Standard and elevated target applications

macOS later:

Current and previous major releases

Intel if supported

Apple Silicon

Multiple displays

Screen recording permission transitions

Accessibility permission transitions

## 6. Release channels

Developer nightly

Internal alpha

Design partner alpha

Closed beta SDK

Release candidate

Stable

Long-term support channel later

## 7. Release artifacts

Signed host runtime

Signed controller runtime

SDK packages

C headers

Node package

React package

Symbols stored privately

SBOM

Checksums

Release notes

Migration guide

Known issues

Protocol compatibility statement

## 8. Go/no-go criteria for Windows beta

No known critical security issue

Successful third-party security assessment

Emergency stop verified

Signed installer and update path

Crash-free long-duration sessions

Direct and relay reliability target met

Input correctness across tested layouts

Audit chain verified

Documentation and sample app complete

Customer integration completed by at least one design partner

## 9. Operational readiness

Even without a control plane, relay operations require:

Regional relay deployment

TLS and certificate management

Bandwidth monitoring

Rate limiting

Abuse response

Capacity alerts

Version compatibility monitoring

Privacy and metadata documentation